# Project Meeting Minutes

*The main purpose of the document is to capture all the work that has been done by the group and* ***not*** *to write down what was discussed in a single meeting. You should be meeting and/or working throughout the week*.

**Date of meeting(s):** 27/03/2023, 29/03/2023 and 31/03/2023

**Group Number**: **12**

**Group members present (Name, ID):**

* Amit Sharma, 0794488
* Suhail Ahmed, 0789949
* Rajvi Mehta, 0788372
* Harshil Patel, 0791261
* Jayraj Radadiya, 0789984

**Specific Activities that were completed/worked on:**

* Survey 2 finalization and publication
* Data work – for Survey 2
* Dashboard work

**Specific Output from work:**

* Survey 2
* Dashboard work – initial work – spatial data readiness (for Windsor)
* Python work for Data cleanup and connections
* ML inspection and work

**On Target:**

* Indicate the current status of your project:
  + \_**X**\_\_\_ green: everything on track for completion by due date
  + \_\_\_\_\_ yellow: a small number of tasks are off track & completion by due date is at risk.
  + \_\_\_\_\_ red: many tasks are off track and project will not be completed by due date.

**Challenges/Disagreements:**

* Exploring automated pipelines for the flow of work -some level of API connect is achieved using python between Colab and Big Query. – **Only One drive and Python connection left**

**Planned Activities for coming week:**

* Pipeline script readiness
* Data collection and working process
* Report work start
* Dashboard work
* ML work